|  |  |
| --- | --- |
| **Date| Time| Venue** | 7th March 2018, 1600hrs – 1730hrs, LKS Study Booth 4-1 |
| **Attendees** | Ahmad, Deborah, Vera, Sebastian, Jack, Haqqim |
| **Agenda** | 1. Planning for Finals |
| **Notes** | **Progress Update**   1. **Planning for Finals**   [Back-End] end coding on 26th March   * Focus on returning error messages and coding hints by Sunday * Basic security – https by end of next week, 17th March * Broker and error message * (Optional, only if there is time) work on unique links for users to access game server   [Front-End]   * By 17th March, can change functions according to UAT 3 Comments   [PM]   * Poster Submission by 17th March, submission on 19th March * Add in scenario on wiki * Research more on Scrum by 13th March   [Testing]   * No more UAT 4, Replace with Regression Testing * Sebbie to complete the test cases by 17th March   [Second Game] – complete by 20th March   * Round arena – single player soccer * With a groove for the goal   **Action Points**   1. Vera and Jack to ask HX for the broker contact |
| **Done by** | Deborah Sim |
| **Verified by** |  |