|  |  |
| --- | --- |
| **Date| Time| Venue** | 27th December 2017, 1930hrs – 2100hrs, SMU SIS GSR 2.7 |
| **Attendees** | Ahmad, Haqqim, Jack, Sebastian, Deborah, Vera |
| **Agenda** | 1. Progress Updates 2. Action Points |
| **Notes** | **Progress Update**  **\*\*\*Confirmed Supervisor Meeting – Tuesdays, 1030 to 1130hrs**  Outstanding – UAT2 (Postponed to 29th Dec 2017)   * Flow until ability to book game * **Backend Update**   Push Game Provider to good-to-have (scope)   * Game Providers are currently unable to upload games without going through the administrator – which does not meet sponsor’s requirement. Suggest to push the function to good-to-have. * **WordPress Update**  1. PayPal module will prompt the user to pay right after they book **🡪 $4/mth** 2. Users will not be able to make multiple bookings on 1 particular timeslot   **Action Points:**   1. Confirm calendar invite to HX - Debs 2. Subscribe and Pay for PayPal module (monthly) – Ahmad   By next meeting:  Backend – Make connection public  UI – PayPal module payment  Seb & Deb – Test cases, UAT2 |
| **Done by** | Deborah |
| **Verified by** | Vera |